**Sprint 1 Report**

P2P: Poem 2 Poem, presented by Team CHAMP, January 27th, 2016

**What should we stop doing?**

As a team, we need to maintain good communication, and need to avoid these lapses in communication.

**What should we start doing?**

As a team, we need to hold meetings more often. For this project to go along smoothly, we need to constantly update each other on the status of our individual tasks, and instruct each other in the use of our functions.

We should also host more group work sessions. We tend to get more work done while working together and this would dramatically cut down on the time required to teach each other about the use of what we each individually implement.

**Work completed/Not Completed**

User Story 1: As a developer, I would like to have a functional database, so that users may be able to store information.

* Status: *Complete*

User Story 2: As a developer, I would like to implement a rhyming API to provide the user with assistance on their poetic flow.

* Status: *Complete*

User Story 3: As a user, I would like to be able to create an account for the website, so that I may claim creative ownership over my poetic works.

* Status: *Complete*

User Story 4: As a user, I would like to be able to start and save poem, so that I may utilize this service to write poetry.

* Status: *Complete*