Sprint 2 Plan: Poem 2 Poem – Team CHAMP – Date of Completion:

* **Goal: In this sprint, we intend to implement the collaborative portion of the our poem writing service, as well as implement a function that provides suggestions for the user based on poetry forms that we have learned.**
  + **User Story 1**: As a developer, I would like to allow other users to add to existing poems, so that users may continue to add to their poetic pieces as they receive more inspiration.
    - **Task 1**: Allow the user to edit their poems.
    - **Task 2**: Setup Database addition table.
  + **User Story 2**: As a developer, I want to regulate user input, so that users will not have to deal with conflicts between multiple edits occurring to the same poem.
    - **Task 1**: Implement a method of mutual exclusion to prevent multiple users from editing a single file at one given time.
    - **Task 2**: Implement a private/public option.
  + **User Story 3**: As a user, I would like form and rhyme recommendations to further build on a poem, so users will be able to use our service to write a comprehensive poem from scratch with little effort.
    - **Task 1**: Continue research regarding poetry
    - **Task 2**: Find a way to incorporate RhymeBrain’s API into the poem writing process.
  + **User Story 4**: As a poem creator, I would like to be able to choose from preset poem formats, so that users will be able to predefine what type of poem they would like to write.
    - **Task 1**: Design pre-generated forms for the users to enter their poems into, i.e. haikus, limericks, sonnets, etc.
* Task Assignment and Roles
  + James Luu: (Scrum Master), Developer: Tasks 3.2, 4.1
  + Kevin Thai: Developer: Tasks 2.2
  + Kent Diao: (Scrum Master): Tasks 3.1, 4.1
  + Dishen Zhao: (Product Owner), Developer: Tasks 1.1, 1.2
  + Reynaldo Fajardo: Developer: Tasks 2.1
  + Bryan Tsai: Developer: Tasks 2.1, 1.2

Scrum Board

* Hosted through Trello
  + Link: <https://trello.com/b/gNJS3ibI/poem-2-poem>

Meeting Times:

* Thursdays @ 8 P.M. >This has been designated to be our TA meeting.<
* Wednesdays @ 8 A.M.
* Fridays @ 9 P.M.