**Sprint 2 Report**

P2P: Poem 2 Poem, presented by Team CHAMP, Feb 14 2016

**What should we stop doing?**

We need to stop the lack of communication. A fundamental part of success in these types of projects is explaining to team members about the new features that have been added, each time a big change is implemented.

**What should we start doing?**

Currently, work is proceeding at a smooth pace, but we need to speed up the pace if we want to complete everything in a timely fashion without being forced to rush any of it in exchange for quality.

**Work Completed/Not Completed**

**User Story 1**: As a developer, I would like to allow other users to add to existing poems, so that users may continue to add to their poetic pieces as they receive more inspiration.

* Status: *Complete*

**User Story 2**: As a developer, I want to regulate user input, so that users will not have to deal with conflicts between multiple edits occurring to the same poem.

* Status: *Complete* 
  + Note: Public/Private settings have been added.

**User Story 3**: As a user, I would like form and rhyme recommendations to further build on a poem, so users will be able to use our service to write a comprehensive poem from scratch with little effort.

* Status: *Complete*
  + Note: In editing page, the last word of the penultimate line will be taken to present suggested rhymes to match an A-B-A-B form, as this is the most predominant form of rhyming that we have noticed.

**User Story 4**: As a poem creator, I would like to be able to choose from preset poem formats, so that users will be able to predefine what type of poem they would like to write.

* Status: *Currently Not Complete*
  + Note: May be scrapped in favor of providing a superior system for rhyme recommendations.
  + May present opportunity to instead place information about different types of poetry within a separate page, and allow user to read through said information to learn about the various types.