Sprint 3 Plan: Poem 2 Poem – Team CHAMP – Date of Completion

* **Goal: In this sprint, we intend to improve upon the UI, and fix up collaborative portion of the writing service. We also plan to improve upon the chat function, making it a much more realistic method for users to contact their fellow poets.**
  + **User Story 1:** As a developer and user, I would like for the service to have a nicely-formatted UI.
    - **Task 1:** Design a more appealing UI.
    - **Task 2:** Implement UI piece by piece.
  + **User Story 2:** As a developer, I would like poems to be organized by category for better site navigation.
    - **Task 1:** Add new category to database that lists the type of poem.
    - **Task 2:** Add button to sort poems by their respective categories.
  + **User Story 3**: As a poem creator, I would like to specify my own rhyme scheme or poem form for others to follow.
    - **Task 1**: Implement multiple poem formats.
    - **Task 2**: Create new input forms for different poem types.
    - **Task 3**: Include a page that details poem forms to educate upcoming poets about them.
  + **User Story 4:** As a user, I would like to have a way to communicate with other users.
    - **Task 1:** Add improvements to chat system.
    - **Note:** Chat system is in place, just needs improvements.
* **Task Assignment and Roles**
  + James Luu: (Team Member, Developer) Tasks: 3.3, 1.1
  + Kevin Thai: (Team Member, Developer) Tasks: 2.1, 2.2
  + Kent Diao: (Team Member, Developer) Tasks: 1.2, 3.2
  + Bryan Tsai: (Scrum Master, Developer) Tasks: 3.2, 2.2
  + Dishen Zhao: (Product Owner, Developer) Tasks: 3.1, 1.2
  + Reynaldo Fajardo: (Scrum Master, Developer) Tasks: 4.1

SCRUM Board

* Hosted through Trello
  + Link: <https://trello.com/b/gNJS3ibI/poem-2-poem>