Sprint 1 Plan

Sprint 1 Plan: Poem 2 Poem – Team CHAMP – Completion: 1/27/16 v1.0

* Goal: In this sprint we intend to have a working website, and create our database using SQLlite
  + User Story 1: As a developer, I would like to have a functional database, so that users may be able to store information.
    - Task 1: Creating database
    - Task 2: Creating website
  + User Story 2: As a developer, I would like to implement a rhyming API to provide the users with assistance on their poetic flow.
    - Task 0: Assign someone to be the RhymeBrain API researcher.
    - Task 1: One person learn use of the RhymeBrain API.
    - Task 2: That person teaches others about the API
  + User Story 3: As a user, I would like to be able to create an account for the website, so that I may claim creative ownership over my poetic works.
    - Task 0: Go through a web2py tutorial that teaches storing and accessing user data
    - Task 1: Implement a database which will store user information
      * Falls in line with Story 1, Task 1
    - Task 2: Setup website such that users may sign in and then edit and create more poems.
  + User Story 4: As a user, I would like to be able to start and save poem a poem, so that I may utilize this service to write poetry.
    - Task 1: Create the base webpage to begin with
      * Falls in line with Story 1, Task 2
    - Task 2: Have poems save to database
* Roles:
  + Dishen Zhao: Product Owner, Developer
  + Kevin Thai: Scrum Master, Developer
  + Reynaldo Fajardo: Team member, Developer
  + James Luu: Team member, Developer
  + Kent Diao: Team member, Developer
  + Bryan Tsai: Team member, Developer
* Task Assignment
  + Dishen: Story 1, Task 1
  + Kevin: Story 1, Task 2, Story 4, Task 1
  + Reynaldo: Story 3, Task 1
  + James: Story 2, Task 1, 2
  + Kent: Story 4, Task 2
  + Bryan: Story 3, Task 2

Scrum Board:

* Made using Trello
  + Link: https://trello.com/b/gNJS3ibI/poem-2-poem

Meeting Times:

* Thursdays @ 8 P.M. >This has been designated to be our TA meeting.<
* Wednesdays @ 8 A.M.
* Fridays @ 9 P.M.